## Slide 1
Paul Kenny – X00107570
Accomplishments:
Set up Gradle and Docker and began learning how both applications work.
Created “Hello World” Gradle plugin.
Investigating how and where JARs are added to Docker images, where images are stored and how I can access them.
Upcoming Work:
Add functionality to Gradle plugin which will locate JARs in given Docker images.
Create and connect the components of application development architecture.
Issues/risks:
Project Title | Overall Status
Security Vulnerabilities Scan | Green
Milestone | Target Date | Actual Date | Status
Use cases and Tech. Arch Complete | 16/11/16 |  | Completed
Iteration 1 Complete | 14/12/16 |  | In Progress