## Slide 1
Paul Kenny – X00107570
Accomplishments:
Created a linux virtual machine and provisioned VM with Gradle and Docker.
Wrote some bash scripts to test the feasibility of searching Docker images and containers for Jar files.
Upcoming Work:
Continue with work on image and container search as so far have only produced limited results.
Issues/risks:
Unable to find or extract Jar files from Docker images. May have to switch attention to container search.
Project Title | Overall Status
Security Vulnerabilities Scan | Green
Milestone | Target Date | Actual Date | Status
Use cases and Tech. Arch Complete | 16/11/16 |  | Completed
Iteration 1 Complete | 14/12/16 |  | In Progress