## Slide 1
Paul Kenny – X00107570
Accomplishments:
Created a Groovy script to:
Save a Docker image to a tarball.
Untar the tarball.
Scan the inner tarballs for jar files.
Parse jar file names.
Upcoming Work:
Refine the scanning process.
Add above functionality to Gradle plugin.
Cross-reference Docker image jars with CVE database.
Issues/risks:
Creating Docker image tarball in Groovy script.
Untarring Docker image tarball completely in Groovy script.
Project Title | Overall Status
Security Vulnerabilities Scan | Green
Milestone | Target Date | Actual Date | Status
Use cases and Tech. Arch Complete | 16/11/16 |  | Completed
Iteration 1 Complete | 14/12/16 |  | Completed
Iteration 2 Complete | 07/02/17 |  | In progress