## Slide 1
IBM Confidential
Paul Kenny – X00107570
Accomplishments:
HTML report output functionality added.
Docker Image security scan Gradle plugin built.
Upcoming Work:
Enable argument input in Gradle plugin
Populate vulnerabilities database
Write tests.
Issues/risks:
Unable to establish database connection from Gradle plugin
Project Title | Overall Status
Security Vulnerabilities Scan | Green
Milestone | Target Date | Actual Date | Status
Use cases and Tech. Arch Complete | 16/11/16 | 16/11/16 | complete
Iteration 1 Complete | 14/12/16 | 14/12/16 | complete
Iteration 2 Complete | 08/02/17 | 08/02/17 | complete
Iteration 3 Complete | 01/03/17 |  | complete
Iteration 4 Complete | 22/03/17 |  | complete
Iteration 5 Complete | 05/04/17 |  | complete
Iteration 6 Complete | 26/04/17 |  | 
Project Complete | 03/05/17 |  | 
Notes: 1